PRODUCT DEVELOPMENT

A. Core Stabilization (Weeks 1–2)

- Script Ingestion:

  - Test all supported formats with real-world samples.

  - Add missing format edge cases and error messages.

- Analysis Engines:

  - Validate character, scene, and risk analysis outputs.

  - Add unit tests for all analysis modules.

- Budget Engine:

  - Cross-check calculations with industry-standard templates.

  - Add more granular budget categories if needed.

- Export Engine:

  - Ensure all exports (CSV, Excel, PDF) are accurate and styled.

  - Add sample output files for documentation.

B. UI/UX Polish (Weeks 2–3)

- Streamlit UI:

  - Refine navigation, error handling, and session state logic.

  - Add tooltips, help modals, and sample data buttons.

- Flask Web App:

  - Improve upload flow, job status feedback, and download UX.

- Accessibility:

  - Test for keyboard navigation and screen reader compatibility.

C. Integrations & Differentiators (Weeks 3–4)

- Tax Incentive API:

  - Integrate with Tax-Incentive-API for location-based incentives.

  - Add UI for selecting regions and viewing incentive impact.

- Cloud/Collaboration:

  - (Optional) Add cloud storage or team sharing for projects.

- Demo Mode:

  - Build a “one-click demo” that runs a full analysis on a sample script and presents all outputs.

2. Beta Preparation & Launch

A. Documentation (Weeks 4–5)

- User Guide:

  - Step-by-step instructions for all workflows.

- Developer Docs:

  - Setup, architecture, and contribution guidelines.

- FAQ & Troubleshooting:

  - Common issues and solutions.

B. Beta Program (Weeks 5–6)

- Recruit Beta Users:

  - Outreach to producers, consultants, and industry contacts.

- Feedback Channels:

  - Set up email, Slack, or Discord for feedback.

- Iterate:

  - Address critical bugs and usability issues from beta feedback.

3. Marketing & Go-to-Market

A. Pitch & Demo Materials (Weeks 6–7)

- Investor Deck:

  - Problem, solution, demo screenshots, market size, business model.

- Demo Video:

  - Short walkthrough of the “one-click demo” workflow.

- Sample Reports:

  - Realistic exports to showcase value.

B. Outreach & Launch (Weeks 7–8)

- Industry Events:

  - Apply for demo slots at film/TV production conferences.

- Content Marketing:

  - Publish blog posts, case studies, and whitepapers.

- Direct Outreach:

  - Personalized emails to production companies and studios.

4. Success Metrics & Review

- Beta Engagement:

  - Number of active users, feedback volume, and feature requests.

- Demo Conversions:

  - Demo requests, investor meetings, and partnership interest.

- Product Stability:

  - Bug rate, export accuracy, and user satisfaction.